## Slide 1: Data Science Capstone
02/16 Team Update
Sam Speake

## Slide 2: Team Organization
Statistics
Perform necessary statistical analysis to insure correctness and completeness
Matt Benigni, Patrick Burns, and AJ Franklin
Development
Gain an understanding of how Northpointe’s Compas algorithm works
Develop in R and Python
Brad Cooley and Connor Diggins
Domain
Focus on research and validation in the domain, ethics, etc
Michael Price and Javonte Tucker

## Slide 3: Domain Research
Accomplished this week
  Found relevant articles and academic journals in order to
    Provide a broader understanding of the project
    Understand successes and failures of similar attempts within the space
Tentative plan for the next week
  Create a summary (or summaries) of the findings so that the entire team can learn the important findings without redoing the Domain team’s work

## Slide 4: Development
Accomplished this week
  Outlined the two CSVs within the data set
  Provided a working description for every attribute within each CSV
  Key findings
    Weighting system between multiple algorithmic assessments to determine the final result
Tentative plan for the next week
  Dive into the scripts available in the Github repository to gain an understanding of how Northpointe created/maintained/appended the project and data set.

## Slide 5: Statistics
Accomplished this week
  Worked on gaining an understanding of the data set, working similarly to the development team
Tentative plan for the next week
  Look for useful statistical analysis within the scholarly articles found by the Domain team, as well as summarize any relevant findings in a more easily digestible way